Sprint Meeting 3 (March 7th)

Adrien:

- Working on/Will finish:

  - Starting entrant, User Stories

- Finished:

  - Finished most of the XMLs

- What’s blocking me:

Asher:

- Working on/Will finish:

  - Starting Organizer User Stories

- Finished:

  - Finished XMLs

- What’s blocking me:

O’Mario:

- Working on/Will finish:

  - Addressing feedback (working on admin sequences)

  - Starting Organizer User Stories

- Finished:

  - Addressing feedback (admin views)

- What’s blocking me:

Rakay:

- Working on/Will finish:

  - Starting entrant, User Stories

  - Making tests for Event classes and dialogs

- Finished:

  - Finished firebase, making classes and users.

- What’s blocking me:

Rishawn:

- Working on/Will finish:

  - Starting entrant, User Stories

- Finished:

  - User stories list to focus on for part 2

  - Finished Miscellaneous XMLs

- What’s blocking me: 12 US 01.05.01 might need to be delayed for later because it requires multiple users interacting

Zawad:

- Working on/Will finish:

  - Starting Organizer User Stories

- Finished:Finished Organizer User Stories

  - Didn’t have any items at the time

- What’s blocking me:

User stories List: (13 User, 8 Organizer)

# 0)

19 US 01.07.01 - Rakay
 As an entrant, I want to be identified by my device, so that I don't have to use a username and password.

5 US 01.02.01 - Rakay
 As an entrant, I want to provide my personal information such as name, email and optional phone number in the app.

# 1)

3 US 01.01.03 - Rakay
 As an entrant, I want to be able to see a list of events that I can join the waiting list for.

17 US 01.06.01 - Rakay
 As an entrant, I want to view event details within the app by scanning the promotional QR code.

18 US 01.06.02 - Adrien
 As an entrant, I want to be able to sign up for an event from the event details.

# 2)

1 US 01.01.01 - Adrien
 As an entrant, I want to join the waiting list for a specific event.

2 US 01.01.02 - Adrien
 As an entrant, I want to leave the waiting list for a specific event.

# 3)

20 US 02.01.01 - Zawad
 As an organizer I want to create a new event and generate a unique promotional QR code that links to the event description and event poster in the app.

21 US 02.01.04 - Asher
 As an organizer, I want to set a registration period.

# 4)

22 US 02.02.01 - O’Mario
 As an organizer I want to view the list of entrants who joined my event waiting list.

15 US 01.05.04 - Adrien
 As an entrant, I want to know how many total entrants are on the waiting list for an event.

# 5)

29 US 02.05.02 - Zawad
 As an organizer I want to set the system to sample a specified number of attendees to register for the event.

28 US 02.05.01 - Asher
 As an organizer I want to send a notification to chosen entrants to sign up for events.
 (This is the notification that they "won" the lottery.)

9 US 01.04.01 - Rishawn
 As an entrant I want to receive notification when I am chosen to participate from the waiting list (when I "win" the lottery).

10 US 01.04.02 - Rishawn
 As an entrant I want to receive notification of when I am not chosen on the app (when I "lose" the lottery).

# 6)

13 US 01.05.02 - Rishawn
 As an entrant I want to be able to accept the invitation to register/sign up when chosen to participate in an event.

14 US 01.05.03 - Rishawn
 As an entrant I want to be able to decline an invitation when chosen to participate in an event.

30 US 02.05.03 - O’Mario
 As an organizer I want to be able to draw a replacement applicant from the pooling system when a previously selected applicant cancels or rejects the invitation.

12 US 01.05.01 - Rishawn
 As an entrant I want another chance to be chosen from the waiting list if a selected user declines an invitation to sign up.

# 7)

31 US 02.06.01 - Zawad
 As an organizer I want to view a list of all chosen entrants who are invited to apply.

33 US 02.06.03 - Asher
 As an organizer I want to see a final list of entrants who enrolled for the event.