# Tab 1

Sprint Meeting 8 (April 2nd)

Deadline: Saturday April 4th

General Issue:

- Start and end time should be added to the events (not just date)

Potentially add name and logo to app

Adrien:

- Working on/Will finish:

  - Github issue (event filtering)

  - UI Overhaul

  - Profile Pictures

- Finished:

  - User stories

- What’s blocking me:

  - N/A

Asher:

- Working on/Will finish:

  - Github issues related to notifications

- Finished:

  - User Stories

- What’s blocking me:

  - N/A

O’Mario:

- Working on/Will finish:

  - Github Issues (Cancelled list)

  - UML

- Finished:

  - User Stories

- What’s blocking me:

  - Nothing

Rakay:

- Working on/Will finish:

  - Github issue (QR Code)

  - Checking the sys log issue

  - Friend-Pairing

- Finished:

  - User Stories

- What’s blocking me:

  - N/A

Rishawn:

- Working on/Will finish:

  - Notification github issues

  - Demo flow

- Finished:

  - User stories

- What’s blocking me:

  - N/A

Zawad:

- Working on/Will finish:

  - Location Github issue

  - Logo and name implementation

- Finished:

  - User stories

- What’s blocking me:

  - N/A

WOW Factors (Chosen):

- Friend-Pairing (Our own)

# App Presentation Flow

Tigers Presentation Demo Flow

- Intro, and login - O’Mario

  - Extra WOW - Logo on App Load and sign-in page

  - Logging In as Admin

- Explore - Rishawn

  - Search for Event

- Your Events - Zawad

  - Click Edit event

  - Mange waitlist

  - Look at location/map

  - Run lottery

- Friend Pairing - Rakay

  - Into event made by User

  - Second screen user accepts friend pair (optional)

- Admin - Adrien

  - Views events made by that user, sees crypto event and removes that

- Outro/Conclusion - Asher

- Questions