Sprint Meeting 5 (March 12th)

Adrien:

- Working on/Will finish:

  - User Stories, User Demo Flow, Implementing Waitlist

  - Adding tests

  - Adding JavaDocs

  - Resolving Gradle issues with Rishawn

- Finished:

  - Finished XMLs

  - Pushed several fixes for conflicts and gradle build conflicts/issues

- What’s blocking me:

  - User class isn’t implemented must create

Asher:

- Working on/Will finish:

  - Resolving conflicts locally and pushing code for user story implementation

  - Adding tests

- Finished:

  - Finished User Stories, except one which requires waitlist

- What’s blocking me:

  - Waiting list not being implemented

O’Mario:

- Working on/Will finish:

  - Implementing code for User Stories

  - Adding Tests

  - Uploading Sequences, Views, and Scrums

  - Creating demo branch, and cleaning up before project part 3 deadline

- Finished:

  - Addressing feedback (admin views and sequences)

  - Scrum maintenance

- What’s blocking me:

  - Midterm Tuesday, Assignment Wednesday finished. Starting coding today.

Rakay:

- Working on/Will finish:

  - Resolving conflicts locally and pushing code for user story implementation

  - Adding tests

  - Adding JavaDocs for everyone

- Finished:

  - Finished implementing user stories locally.

- What’s blocking me:

  - QR Code user story still absent, nowhere for the QR Code to point to at this point in the project. Will ask Michelle about implementation.

Rishawn:

- Working on/Will finish:

  - Resolving gradle issues with Adrien

- Finished:

  - Finished implementing all assigned user stories and pushed code.

  - Finished implementing tests for assigned user story code implementation.

- What’s blocking me:

  - Dropping the 1.5.1 U.S. -> Chosen from a waitlist if another user declines invitation, common functionality with O’Mario’s user story, and won’t be in demo flow.

Zawad:

- Working on/Will finish:

  - N/A

- Finished:

  - Finished implementing all assigned user stories and pushed code.

  - Finished implementing tests for assigned user story code implementation

- What’s blocking me:

  - N/A