# Tab 1

Sprint Meeting 6 (March 20th)

Deadline: Complete PP4 Individual Phase by March 30th

Adrien:

- Working on/Will finish:

  - Group 1 and Group 2 User Stories

  - Git Conflicts

- Finished:

- What’s blocking me:

Asher:

- Working on/Will finish:

  - Group 6 User Stories

  - User Sequences/Mockups for new user stories

- Finished:

- What’s blocking me:

O’Mario:

- Working on/Will finish:

  - Group 3 User Stories

  - UML Diagram

  - Git Conflicts

- Finished:

  - Finished organizing user stories into groups and connecting them

- What’s blocking me:

Rakay:

- Working on/Will finish:

  - Group 5 User Stories

- Finished:

  - Adding the rest of the User Stories to the GitHub

- What’s blocking me:

Rishawn:

- Working on/Will finish:

  - Group 4 User Stories

- Finished:

  - Fixed the notification pop up that didn’t work during demo

- What’s blocking me:

Zawad:

- Working on/Will finish:

  - US 02.02.02 As an organizer I want to see on a map where entrants joined my event waiting list from.

  - US 02.02.03 As an organizer I want to enable or disable the geolocation requirement for my event.

- Finished:

  - Fixed navigation to the create event page by adding a button to the “your events” XML.

- What’s blocking me:

WOW Factors:

- Carousel (Pre-Approved), preferred/easier?

- Friend-Pairing (Our own)

# User Story Groupings:

# User Story Groupings:

# Group 1 - Admin (8) - Adrien:

US 03.01.01 As an administrator, I want to be able to remove events. ✅

US 03.02.01 As an administrator, I want to be able to remove profiles.✅

US 03.03.01 As an administrator, I want to be able to remove images.✅

US 03.04.01 As an administrator, I want to be able to browse events.✅

US 03.05.01 As an administrator, I want to be able to browse profiles.✅

US 03.06.01 As an administrator, I want to be able to browse images that are uploaded so I can remove them if necessary.✅

US 03.07.01 As an administrator I want to remove organizers that violate app policy.✅

US 03.09.01 As an administrator, I should also be able to be an organizer and/or an entrant with my admin profile.✅

# Group 2 - Entrant Search, History and Profile (7) - Adrien:

US 01.01.04 As an entrant, I want to filter events based on my availability and event capacity.

US 01.01.05 As an entrant, I want to search for events by keyword to find events based on my interests.✅

US 01.01.06 As an entrant, I want to use keyword search with filtering to narrow my event search.✅

US 01.02.02 As an entrant I want to update information such as name, email and contact information on my profile.✅

US 01.02.03 As an entrant, I want to have a history of events I have registered for, whether I was selected or not. ✅

US 01.02.04 As an entrant, I want to delete my profile if I no longer wish to use the app.

US 01.05.05 As an entrant, I want to be informed about the criteria or guidelines for the lottery selection process.

# Group 3 Location, Capacity, List Management (Organizer) (6) - O’Mario:

US 02.02.02 As an organizer I want to see on a map where entrants joined my event waiting list from. - Zawad

US 02.02.03 As an organizer I want to enable or disable the geolocation requirement for my event. - Zawad

US 02.03.01 As an organizer I want to OPTIONALLY limit the number of entrants who can join my waiting list.

US 02.06.02 As an organizer I want to see a list of all the cancelled entrants.

US 02.06.04 As an organizer I want to cancel entrants that did not sign up for the event.

US 02.06.05 As an organizer I want to export a final list of entrants who enrolled for the event in CSV format.

# Group 4 - Private Events and Co-Organizer (6) - Rishawn:

US 02.01.02 As an organizer, I want to create a private event that is not visible on the event listing and does not generate a promotional QR code.

US 02.01.03 As an organizer, I want to invite specific entrants to a private event’s waiting list by searching via name, phone number and/or email.

US 01.05.06 As an entrant, I want to receive a notification that I’ve been invited to join the waiting list for a private event.

US 01.05.07 As an entrant, I want to accept or decline an invitation to join the waiting list for a private event.

US 02.09.01 As an organizer, I want to assign an entrant as a co-organizer for my event, which prevents them from joining the entrant pool for that event.

US 01.09.01 As an entrant, I want to receive a notification if I have been invited to be a co-organizer for an event.

# Group 5 - Comments and Media Management (7) - Rakay:

US 01.08.01 As an entrant, I want to post a comment on an event.

US 01.08.02 As an entrant, I want to view comments on an event.

US 02.08.01 As an organizer, I want to view and delete entrant comments on my event.

US 02.08.02 As an organizer, I want to comment on my events.

US 03.10.01 As an administrator, I want to remove event comments that violate app policy.

US 02.04.01 As an organizer I want to upload an event poster to the event details page to provide visual information to entrants.

US 02.04.02 As an organizer I want to update an event poster to provide visual information to entrants.

# Group 6 Notifications and Logs (5) - Asher:

US 02.07.01 As an organizer I want to send notifications to all entrants on the waiting list.

US 02.07.02 As an organizer I want to send notifications to all selected entrants.

US 02.07.03 As an organizer I want to send a notification to all cancelled entrants.

US 01.04.03 As an entrant I want to opt out of receiving notifications from organizers and admins.

US 03.08.01 As an administrator, I want to review logs of all notifications sent to entrants by organizers.✅

# Intergroup Connections:

- Group 5 (Rakay) and 1 (Adrien)

- Group 4 (Rishawn) and 6 (Asher)

- Group 2 and 1 (Adrien)

- Group 3 (O’Mario & Zawad) and 6 (Asher)