# Tab 1

Tigers Presentation Demo Flow

- Intro, and login - Zawad - Short

  - Extra WOW - Logo on App Load and sign-in page

  - Logging In as Admin

- Explore - Rishawn - Short

  - Search for Event - Dummy event (Crypto Comment) with dummy comments

  - Comment on event

  - Join Waitlist

- Your Events - O’Mario - Short/Medium

  - Click Edit event - Lottery event

  - Mange waitlist

  - Look at location/map

  - Run lottery

  - Send notification

- Friend Pairing - Rakay - Medium

  - QRCode to CryptoUser event (marathon event)

  - Joining waitlist of the event made by CryptoUser

  - Second screen user accepts friend pair (optional)

  - First screen shows visual feedback (on waitlist)

  - Sees bad comment at the end of part

- Admin - Adrien - Medium

  - Points out that this is an admin account as well

  - Removes comment seen on marathon event

  - Views events made by that CryptoUser

  - Sees crypto event and removes that - Crypto event

- Outro/Conclusion - Asher - Short

  - Why our app?

    - General purpose of the app

    - Why we implemented friend sharing

    - Cool parts of our app

  - Asks for questions

Demo Users:

- Admin User

- CryptoUser

- Friend-Pairing User

- 12x Dummy accounts (2 each, add 2 events as well (include location) + profile pictures)

Demo events:

- 24 dummy events with locations

- CryptoUser Events:

  - Crypto Event

  - Marathon Event

- Admin events:

  - Lottery Demo Event

Demo Comments:

- Bad comment on marathon event (by one of the dummy accounts)

# Tab 2

Sprint Meeting 9 (April 4th)

Deadline: Saturday April 4th

General Issue:

- Start and end time should be added to the events (not just date)

Potentially add name and logo to app

Adrien:

- Working on/Will finish:

  - Wireframe

- Finished:

  - User stories

  - Github issue (event filtering)

  - UI Overhaul

  - Profile Pictures

  - Tests

- What’s blocking me:

  - N/A

Asher:

- Working on/Will finish:

  - Wireframe

  - Tests

- Finished:

  - User Stories

  - Github issues related to notifications

- What’s blocking me:

  - N/A

O’Mario:

- Working on/Will finish:

  - Github Issues

  - UML

  - Add Sprint Meetings to Github

  - Tests

- Finished:

  - User Stories

  - Lottery algorithm

  - Cancelled List (Github issues)

  - Waitlist changes

- What’s blocking me:

  - Nothing

Rakay:

- Working on/Will finish:

  - Tests

  - QR Code feature video

- Finished:

  - User Stories

  - Github issue (QR Code)

  - Checking the sys log issue

  - Friend-Pairing

- What’s blocking me:

  - N/A

Rishawn:

- Working on/Will finish:

  - Github Issues

  - Tests

- Finished:

  - User stories

  - Notification github issues

  - Demo flow

- What’s blocking me:

  - N/A

Zawad:

- Working on/Will finish:

  - Github issues

  - JavaDocs

- Finished:

  - User stories

  - Location Github issue

  - Logo and name implementation

  - Tests

- What’s blocking me:

  - N/A

WOW Factors (Chosen):

- Friend-Pairing (Our own)